PRODUCT REQUIREMENTS DOCUMENT (v3.0 — Corrected)

AI CYBER GUARDIAN

SaaS Web Security Platform

Protect Any Website. Detect Every Attack. Trap Every Attacker.

| Field | Value |
| --- | --- |
| Document Type | Product Requirements Document (PRD v3.0) |
| Project Name | AI Cyber Guardian — SaaS Web Security Platform |
| Version | 3.0 — Corrected & Final |
| Date | April 2026 |
| Project Type | 4th Year Major Project (B.Tech / B.E.) |
| Domain | AI + Cybersecurity + SaaS + ML |
| Team Size | 4 Members |
| Status | Active Development |

# Table of Contents

1. Executive Summary

2. Problem Statement

3. How the Platform Works

4. Core Modules — Detailed Breakdown

5. System Architecture

6. Functional Requirements

7. Non-Functional Requirements

8. Technology Stack

9. Team Structure & Responsibilities

10. Development Timeline — 22 Weeks

11. Test Plan

12. Risks & Mitigation

13. Legal & Ethical Guidelines

14. Live Demo Script for Panel

15. Definition of Success

# 1. Executive Summary

AI Cyber Guardian is a SaaS-based autonomous web security platform that any website owner can integrate in minutes via a lightweight backend SDK or direct API. Once integrated, the platform continuously monitors all incoming HTTP requests, detects threats using a combination of ML models and rule-based logic, autonomously defends the website, and traps attackers inside a realistic honeypot — collecting their full identity, tools, and techniques.

Unlike existing tools that only alert, AI Cyber Guardian acts. It is the only system that combines:

- Real-time attack detection (ML + Rules)

- Two-stage ingress filtering (stateless rate limiting → deep analysis)

- Autonomous defense actions (no human needed)

- Honeypot-based attacker intelligence collection with silent 200-OK proxying

- Per-client dashboards with full attacker profiling

- Multi-website SaaS architecture — one platform, many clients

One-Line Pitch: "Integrate our SDK in your backend — we detect every attack, block it automatically, trap the attacker, and hand you their complete profile."

# 2. Problem Statement

## 2.1 What Happens Today

Most small and medium websites have zero active protection. Existing solutions either require expensive enterprise contracts or complex manual configuration. Even when deployed, they are reactive — they alert a human, who must then decide and act.

| Gap | Current Reality | Impact |
| --- | --- | --- |
| Detection Speed | Alert raised after attack succeeds | Data already compromised |
| Response Time | Human must read alert and act manually | 10–30 minute response window |
| Attacker Knowledge | IP is blocked, nothing else is known | Same attacker returns with new IP |
| Integration | Complex setup needing DevOps expertise | Small websites left unprotected |
| Cost | Enterprise tools cost $500–$5000/month | Unaffordable for most websites |
| Multi-site | Separate tool for each website | No unified view or management |
| Attack Volumes | WAF collapses under DDoS because every request goes through deep analysis | Attacker wins by overwhelming the defender |

## 2.2 Our Solution

AI Cyber Guardian closes all seven gaps with a single platform integration:

| Gap Closed | How We Solve It |
| --- | --- |
| Detection Speed | Real-time ML model classifies threat in < 1 second |
| Response Time | Autonomous defense executes in < 3 seconds — no human needed |
| Attacker Knowledge | Honeypot captures attacker IP, tools, payloads, device, location |
| Integration | One backend SDK or single API call — 15 minute setup |
| Cost | Free for college demo — scalable SaaS model for future |
| Multi-site | Platform dashboard shows all registered websites in one place |
| Attack Volumes | Two-stage filtering: stateless rate limiter drops floods before ML pipeline ever sees them |

# 3. How the Platform Works

## 3.1 Client Integration — Single Method (API + SDK)

The platform uses a server-side integration only. A client-side JavaScript tag cannot access server-side request data (IP, headers, POST body) and is therefore not supported.

Method A — Backend SDK (Recommended)

The client installs a lightweight Python/Node.js SDK in their backend server. The SDK automatically intercepts every incoming request and forwards metadata to the Guardian platform.

The SDK:

- Intercepts every HTTP request entering the client's server

- Extracts IP, method, path, headers, body, cookies, query params

- Sends this metadata to the Guardian API

- Receives a decision (ALLOW / BLOCK / HONEYPOT) and enforces it at the server level

- Adds ~5ms overhead per request (async, non-blocking)

Method B — Direct API Integration (For Custom Backends)

If the client cannot use the SDK, they call the Guardian API from their backend on every request:

Critical design note: When the action is HONEYPOT, the API returns fake HTML content directly in the response body — NOT a redirect URL. The client's server returns this fake content to the attacker as a 200 OK response. The attacker sees a legitimate-looking page and continues their attack inside the honeypot, unaware they have been detected. No 302 redirect is used — automated tools (sqlmap, nikto) follow 302s and detect redirects trivially.

## 3.2 Complete Request Flow — Two-Stage Architecture

| Step | What Happens | Time |
| --- | --- | --- |
| 1 | Visitor request hits client's website | 0ms |
| 2 | Client SDK extracts request metadata | ~2ms |
| 3 | SDK sends metadata to Guardian API | ~5ms network |
| 4 | Stage 1 — Ingress Filter: IP rate check, allowlist, known scanners | < 1ms |
| 5 | Stage 2 — Rule Engine: evaluates against attack rules | ~50ms |
| 6 | Stage 2 — ML Anomaly Model: Isolation Forest scores request | ~100ms |
| 7 | Stage 2 — Attack Classifier: Random Forest classifies type | ~100ms |
| 8 | Decision Engine combines scores → action | ~20ms |
| 9 | If CRITICAL: honeypot content generated and returned | ~30ms |
| 10 | Guardian API returns decision to client SDK | ~5ms network |
| 11 | Client SDK enforces action (pass/block/honeypot response) | ~2ms |
| 12 | All data logged to database asynchronously | ~50ms (non-blocking) |
| 13 | Dashboard updated in real-time via WebSocket | < 1s |

Note on asynchronous logging: Steps 12 and 13 are fire-and-forget. The response to the client SDK is sent before the database write completes. This prevents logging latency from blocking the request-response cycle.

# 4. Core Modules — Detailed Breakdown

## 4.1 Module 1 — Multi-Client Registration & API Key System

| Feature | Description | Priority |
| --- | --- | --- |
| User Registration | Email + password signup for website owners | P0 |
| Website Registration | Add website URL, get unique site_key | P0 |
| API Key Generation | Auto-generate unique key per website | P0 |
| Multiple Sites | One user can register and monitor multiple websites | P1 |
| Integration Guide | Step-by-step instructions to install backend SDK or call API | P0 |
| Integration Verification | Ping check — has the client made at least one successful API call? | P1 |
| Account Dashboard | Overview of all registered sites and their health status | P0 |

## 4.2 Module 2 — Two-Stage Ingress Filter

This is the first line of defense. Every request hits this stage BEFORE the rule engine or ML models.

### Stage 1A — IP Rate Limiter (Redis-based, sliding window)

| Rule | Threshold | Action |
| --- | --- | --- |
| Single IP request rate | > 100 req/sec from same IP | BLOCK for 60 seconds |
| Single IP request rate | > 500 req/sec from same IP | BLOCK for 300 seconds |
| Single IP login attempts | > 5 POST /login in 60 seconds | BLOCK for 120 seconds |
| Global burst protection | > 10,000 req/sec across all clients | Rate-limit all non-whitelisted IPs |

### Stage 1B — Allowlist / Blocklist

| List | Purpose | Managed By |
| --- | --- | --- |
| Global blocklist | Known malicious IPs, Tor exit nodes | Platform (auto-populated) |
| Client allowlist | Known good IPs (office, upstream services) | Client dashboard |
| Client blocklist | IPs the client has manually blocked | Client dashboard |

### Stage 1C — Known Scanner Detection

Stateless header check — no ML needed:

| User-Agent Match | Severity | Action |
| --- | --- | --- |
| sqlmap, nikto, nmap, hydra | MEDIUM | Flag + log |
| metasploit, masscan, zmap | MEDIUM | Flag + log |
| Burp Suite, OWASP ZAP headers | MEDIUM | Flag + log |

## 4.3 Module 3 — Real-Time Threat Detection Engine (Stage 2)

Requests that pass the ingress filter enter deep analysis.

### Rule Engine — Attack Rules (Core Set)

These 6 rules will be fully implemented and tested. Additional rules can be added as stretch goals.

| # | Attack Type | Detection Logic | Severity | Data Source |
| --- | --- | --- | --- | --- |
| 1 | SQL Injection | SQL keywords in input: OR, UNION, DROP, SELECT, --, ', ; | CRITICAL | Request body + params |
| 2 | XSS Attack | <script>, onerror, onload, javascript:, <iframe> in input | HIGH | Request body + params |
| 3 | Brute Force Login | > 5 POST logins to same endpoint from same IP in 2 min | HIGH | Rate + path analysis |
| 4 | Brute Force Login | > 20 POST logins from same IP in 2 min | CRITICAL | Rate + path analysis |
| 5 | Path Traversal | ../, ..\, %2e%2e/, etc/passwd, windows/win.ini in path | HIGH | URL path |
| 6 | Scanner Detected | User-Agent or request pattern matches known scanning tools | MEDIUM | Headers + behavior |

### ML Model Pipeline (Trained on HTTP Request Data)

| Model | Algorithm | Purpose | Training Dataset | Expected Accuracy |
| --- | --- | --- | --- | --- |
| Model 1 — Anomaly Detector | Isolation Forest | Is this HTTP request abnormal? | CSIC 2010 HTTP Dataset + self-generated DVWA traffic | > 90% |
| Model 2 — Attack Classifier | Random Forest | What TYPE of attack is this? | CSIC 2010 HTTP Dataset (labeled: SQLi, XSS, buffer overflow, etc.) | > 90% |

### Features extracted from each HTTP request for ML:

| Feature | Description | Type |
| --- | --- | --- |
| request_length | Total length of request line + headers + body | Numeric |
| args_length | Total length of all query string arguments | Numeric |
| args_count | Number of query string parameters | Numeric |
| path_length | Length of the URL path | Numeric |
| digit_count_args | Number of digits in argument values | Numeric |
| special_char_count_args | Count of special chars (', ", ;, --, <, >, (, )) in args | Numeric |
| special_char_count_path | Count of special chars in URL path | Numeric |
| letter_count_args | Number of alphabetic chars in args | Numeric |
| max_byte_value | Maximum byte value in the request | Numeric |
| has_body | Whether request has a POST body | Boolean |
| body_length | Length of POST body | Numeric |
| method | GET, POST, PUT, DELETE, etc. | One-hot encoded |

### Combined Threat Score

| Score Range | Threat Level | Meaning | Auto Action |
| --- | --- | --- | --- |
| 0 – 29 | LOW | Normal or very low suspicion | Log only |
| 30 – 59 | MEDIUM | Suspicious, needs monitoring | Alert client + Flag user |
| 60 – 84 | HIGH | Confirmed threat behavior | Block IP + Lock account |
| 85 – 100 | CRITICAL | Active serious attack | Lockdown + Honeypot (200 OK with fake content) |

### LSTM Predictor (Stretch Goal — NOT P0)

The PRD v2.0 included an LSTM-based attack predictor. This has been downgraded to a stretch goal for the following reasons:

- The CSIC 2010 dataset lacks timestamps, making time-series training impossible on the primary dataset

- Generating realistic sequential attack patterns requires extensive simulated traffic that may not generalize

- The feature engineering for time-series (aggregating request features into time windows) adds significant complexity

If time permits after core functionality is complete and tested, a simplified predictor will be implemented using a rolling average + z-score threshold on request volume per client.

## 4.4 Module 4 — Autonomous Defense Engine

| Threat Level | Action 1 | Action 2 | Action 3 | Action 4 |
| --- | --- | --- | --- | --- |
| LOW | Log event | — | — | — |
| MEDIUM | Log event | Email client | Flag user account | — |
| HIGH | Log event | Block IP (stage 1 blocklist) | Lock user account | SMS alert to client |
| CRITICAL | Block IP | Lock account | Kill all sessions | Return honeypot 200 OK content |

All defense actions are reversible. Client can unblock IPs and unlock accounts manually from their dashboard at any time. Human override is always available.

## 4.5 Module 5 — Honeypot System & Attacker Intelligence

When a CRITICAL threat is detected and the action is HONEYPOT, the attacker is served a fake replica of the client's website as a 200 OK response — not a redirect. The attacker never receives a 3xx status code, keeping the deception invisible to automated tools.

### How Honeypot Works

| Step | Action | Attacker Perspective |
| --- | --- | --- |
| 1 | CRITICAL threat detected from attacker IP | Still thinks attacking real site |
| 2 | Guardian API returns action: "HONEYPOT" + fake HTML content | — |
| 3 | Client's server returns fake HTML as 200 OK | Request "succeeded" |
| 4 | Attacker continues attack on fake page | Thinks all actions are working |
| 5 | Honeypot logs every subsequent request from this IP | No idea they are being monitored |
| 6 | Real website continues serving legitimate users normally | — |

The fake HTML content is generated from a pre-configured template that mimics the client's website. For the demo, one template matching the demo DVWA site will be pre-built and tested.

### Attacker Intelligence Collected

| Category | Data Points |
| --- | --- |
| Location | Real IP, Country, City, ISP, Coordinates (via ip-api.com — cached in Redis to avoid rate limits) |
| Device | Browser type & version, Operating system, Screen resolution, Timezone, Language |
| Tool Fingerprint | Identifies sqlmap, Metasploit, Hydra, Nikto, custom scripts via User-Agent + request patterns |
| Attack Behavior | Every endpoint visited, every payload tried, sequence and timing of attacks |
| Session Data | How long in honeypot, number of requests, if they ever returned |
| Credentials Tried | Every username/password combination attempted (fake — no real accounts exposed) |

Geolocation Caching Strategy: To avoid hitting ip-api.com's rate limits (45 requests/min on free tier), IP geolocation results are cached in Redis with a 24-hour TTL. Repeated requests from the same IP use the cached result.

## 4.6 Module 6 — Attack Prediction System (Simplified — Stretch Goal)

If core development completes ahead of schedule, a lightweight prediction system will be implemented using a statistical approach rather than an LSTM:

- A rolling counter tracks request volume per client per minute

- A z-score is computed against the 30-minute rolling average

- If z-score > 3.0 (statistically significant deviation), a pre-alert is generated

This is simpler, more reliable, and does not require time-series labeled data. It will not predict specific attack types — only anomalous traffic volume.

## 4.7 Module 7 — Per-Client Dashboard

| Panel | What It Shows | Update Frequency |
| --- | --- | --- |
| Site Health Score | 0–100 security score for the website | Real-time |
| Prediction Alert Banner | Traffic anomaly alert + confidence % (if stretch goal implemented) | Every 5 minutes |
| Live Threat Feed | Every detected threat with severity and action taken | Real-time (WebSocket) |
| Attack Type Chart | Pie chart — distribution of attack types today | Every 30 seconds |
| Hourly Attack Graph | Line chart — attack volume per hour last 24 hours | Every minute |
| Attacker Profiles | Cards for each unique attacker with full intelligence | Real-time |
| Honeypot Activity | Live feed of attacker actions inside honeypot | Real-time |
| Blocked IP List | All blocked IPs with reason, time, unblock option | Real-time |
| Severity Breakdown | Count of LOW / MEDIUM / HIGH / CRITICAL today | Every 30 seconds |
| Export Report | Download PDF security report for any date range | On demand (jsPDF) |

# 5. System Architecture

## 5.1 Platform Components

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend — Landing Page | React.js | Platform website — signup, docs |
| Frontend — Client Dashboard | React.js + Recharts | Per-client security dashboard |
| Frontend — Admin Panel | React.js | Internal: all clients, platform health |
| Backend API | FastAPI (Python) | Core engine — all business logic |
| ML Models (2) | Scikit-learn | Anomaly detector + Attack classifier |
| Rule Engine | Python (custom) | 6 core attack rule detectors |
| Ingress Filter | FastAPI middleware + Redis | Rate limiter, allow/block lists, scanner detection |
| Honeypot Content Generator | Python (template engine) | Generates fake HTML responses |
| Database | PostgreSQL | Multi-client data, logs, profiles |
| Cache | Redis | Rate limiting counters, geolocation cache, session store |
| Geolocation | ip-api.com (free) | IP to location — cached in Redis |
| Notifications | SMTP | Email alerts to clients |
| Scheduler | Python APScheduler | Background prediction job (stretch) |
| PDF Export | jsPDF (client-side) | Dashboard report export |

## 5.3 Database Schema — Key Tables

| Table | Key Fields | Purpose |
| --- | --- | --- |
| clients | id, email, password_hash, created_at | Platform user accounts |
| websites | id, client_id, url, site_key, status, created_at | Registered websites |
| threat_events | id, site_id, ip, attack_type, severity, action, score, raw_request TEXT, request_body TEXT, timestamp | All detected threats (stores payload for dashboard display) |
| blocked_ips | id, site_id, ip, reason, blocked_at, expires_at, unblocked_at | IP block list per site with expiry |
| honeypot_sessions | id, site_id, attacker_ip, redirected_from_site_id, start_time, duration, total_requests | Honeypot session records |
| attacker_actions | id, session_id, endpoint, method, payload, timestamp, tool_fingerprint | Every attacker move inside honeypot |
| attacker_profiles | id, ip, country, city, isp, tools JSONB, first_seen, last_seen, total_sessions | Built attacker profiles (tools stored as JSON array) |
| predictions | id, site_id, confidence, predicted_at, actual_result, method | Prediction history (if stretch goal implemented) |

# 6. Functional Requirements

| FR ID | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Registration | User SHALL be able to register with email and password | P0 |
| FR-02 | Registration | User SHALL receive a unique site_key upon registering a website | P0 |
| FR-03 | Registration | User SHALL be able to register multiple websites under one account | P1 |
| FR-04 | Integration | System SHALL provide a Python backend SDK for client integration | P0 |
| FR-05 | Integration | System SHALL provide a REST API for clients who cannot use the SDK | P0 |
| FR-06 | Integration | SDK SHALL extract IP, method, path, headers, body, params, cookies from each request | P0 |
| FR-07 | Ingress | System SHALL rate-limit requests per IP using Redis sliding window | P0 |
| FR-08 | Ingress | System SHALL check allowlist/blocklist before deep analysis | P0 |
| FR-09 | Ingress | System SHALL detect known scanner User-Agents without ML | P0 |
| FR-10 | Detection | System SHALL detect all 6 core attack types defined in Rule Engine | P0 |
| FR-11 | Detection | ML anomaly model SHALL score every request passing stage 1 | P0 |
| FR-12 | Detection | ML classifier SHALL identify attack type with > 90% accuracy on test set | P0 |
| FR-13 | Detection | System SHALL combine rule score and ML score into final threat level | P0 |
| FR-14 | Detection | System SHALL analyze every incoming request within 1 second | P0 |
| FR-15 | Defense | System SHALL execute defense action within 3 seconds of request receipt | P0 |
| FR-16 | Defense | System SHALL block attacker IP automatically on HIGH/CRITICAL | P0 |
| FR-17 | Defense | System SHALL return honeypot 200 OK content for CRITICAL threats (NOT a 302 redirect) | P0 |
| FR-18 | Defense | Client SHALL be able to manually unblock any IP from dashboard | P0 |
| FR-19 | Honeypot | Honeypot SHALL return convincing fake HTML that resembles the client's site | P0 |
| FR-20 | Honeypot | Honeypot SHALL log all attacker actions: endpoint, payload, method, timestamp | P0 |
| FR-21 | Intelligence | System SHALL build attacker profile: IP, location, ISP, tools, payloads | P0 |
| FR-22 | Intelligence | System SHALL identify attacker tools by User-Agent and request patterns | P1 |
| FR-23 | Intelligence | System SHALL cache geolocation results in Redis to avoid API rate limits | P0 |
| FR-24 | Dashboard | Client dashboard SHALL show real-time threat feed via WebSocket | P0 |
| FR-25 | Dashboard | Dashboard SHALL display full attacker profile for every CRITICAL threat | P0 |
| FR-26 | Dashboard | Dashboard SHALL show separate honeypot activity feed | P0 |
| FR-27 | Dashboard | Client SHALL be able to export security report as PDF (jsPDF) | P2 |
| FR-28 | Prediction | Stretch: System MAY implement statistical traffic anomaly prediction | P3 |

# 7. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | End-to-end detection + defense latency | < 3 seconds |
| Performance | ML model inference time per request | < 200ms |
| Performance | Stage 1 ingress filter latency | < 1ms |
| Performance | Dashboard data refresh rate (WebSocket) | Every 5 seconds |
| Accuracy | ML model detection accuracy on CSIC 2010 test set | > 90% |
| Accuracy | False positive rate on normal traffic | < 10% |
| Accuracy | False positive rate on normal traffic (distinction target) | < 5% |
| Security | Honeypot isolation from real database | 100% — zero shared resources |
| Security | Client data isolation | Each client sees only their data |
| Reliability | Platform uptime during demo | > 99% |
| Scalability | Events processed per minute (post-ingress filter) | > 500 events/min |
| Scalability | Ingress filter throughput | > 10,000 req/min |
| Usability | Integration time for new client | < 15 minutes |
| Portability | Minimum hardware to run demo | 8GB RAM, Python 3.10+ |

# 8. Technology Stack

| Layer | Technology | Version | Why This? |
| --- | --- | --- | --- |
| Frontend | React.js | 18+ | Component-based, fast, industry standard |
| Charts | Recharts | 2.x | Easy React integration, real-time updates |
| PDF Export | jsPDF | 2.x | Client-side PDF generation, no server dependency |
| Backend | FastAPI | 0.100+ | Fastest Python API framework, async support |
| ML — Anomaly | Scikit-learn | 1.3+ | Isolation Forest — battle tested |
| ML — Classify | Scikit-learn | 1.3+ | Random Forest — high accuracy, explainable |
| Data | Pandas + NumPy | Latest | Data cleaning and feature engineering |
| Database | PostgreSQL | 15+ | Multi-client relational data |
| Cache | Redis | 7+ | Rate limiting, geolocation cache, session store |
| Honeypot Content | Python (Jinja2 templates) | Latest | Lightweight fake page generation |
| Geolocation | ip-api.com | Free tier | IP to location — cached in Redis |
| Scheduler | APScheduler | 3.x | Background prediction job (stretch) |
| Auth | JWT (python-jose) | Latest | Secure client authentication |
| Dataset | CSIC 2010 HTTP Dataset | — | Labeled HTTP requests (not network flows) |
| Dataset | Self-generated DVWA traffic | — | Custom attack data from local test environment |
| Testing | Kali Linux + DVWA | Latest | Local attack simulation only |

# 9. Team Structure & Responsibilities

| Person | Title | What They Build | Skills Needed |
| --- | --- | --- | --- |
| P1 | ML Engineer | Train Isolation Forest + Random Forest on CSIC 2010 HTTP Dataset. Extract HTTP-level features. Evaluate accuracy. Save .pkl models. | Python, Scikit-learn, Pandas, HTTP protocol, CSIC 2010 dataset |
| P2 | Backend Developer | Build FastAPI. Two-stage ingress filter (rate limiter + allowlist). Integrate ML models. Auto-defense logic. PostgreSQL. Honeypot content generator. Geolocation with Redis cache. Build Python SDK. | Python, FastAPI, Redis, PostgreSQL, JWT, REST API |
| P3 | Cybersecurity Logic Expert | Write all 6 core attack rules. Define threat thresholds. Simulate attacks with Kali on DVWA. Test false positive rates. Build honeypot HTML templates. Help generate training data from DVWA. | Networking, Kali Linux, DVWA, Hydra, Nmap, SQL injection, XSS |
| P4 | Frontend + Dashboard | React landing page. Client dashboard (all 10 panels). Attacker profile cards. Real-time WebSocket charts. PDF export with jsPDF. SDK documentation page. | React, Recharts, WebSocket, CSS, REST API calls, UI/UX |

## 9.1 Integration Points

| Who Connects | What They Share | When |
| --- | --- | --- |
| P1 → P2 | Trained .pkl model files | End of Week 6 |
| P3 → P2 | Rule engine Python module | End of Week 6 |
| P3 → P1 | Labeled HTTP traffic from DVWA attacks (supplemental training data) | Week 4-6 |
| P2 → P4 | All REST API endpoints documented (OpenAPI/Swagger) | End of Week 10 |
| P2 → P3 | Honeypot content generator + test deployment | Week 12-13 |
| P1 + P3 → P2 | Threshold calibration results from combined Rule + ML testing | Week 9 |

# 10. Development Timeline — 22 Weeks

| Phase | Weeks | Deliverables | Owner | Milestone |
| --- | --- | --- | --- | --- |
| Phase 1 — Setup | 1-2 | GitHub repo, CSIC 2010 dataset downloaded, DVWA installed locally, API contracts defined, Redis installed | All | Repo live, team aligned |
| Phase 2 — ML Models | 3-6 | 2 trained models (Isolation Forest + Random Forest) on CSIC 2010 HTTP features, accuracy > 90%, .pkl files saved, evaluation report | P1 | Models ready for integration |
| Phase 3 — Cyber Rules | 3-6 | 6 core attack rules coded, thresholds defined, attack simulation on DVWA completed, labeled supplemental data generated for P1 | P3 | Rule engine module complete |
| Phase 4 — Backend Core | 7-10 | FastAPI endpoints, auth, multi-client DB, Stage 1 ingress filter (rate limiter + allowlist), ML integration, defense logic | P2 | All APIs working + tested |
| Phase 5 — Client SDK | 11-12 | Python SDK package built, tested with DVWA, API docs published | P2 | SDK ready for demo integration |
| Phase 6 — Honeypot | 12-13 | Honeypot content generator (Jinja2 templates), fake admin panel HTML/CSS, fake login forms, fake database error pages, honeypot link injector in proxied responses, 200 OK transparent proxy logic | P3 | — |
| Phase 7 — Dashboard | 14-15 | Frontend: Traffic overview, attack timeline chart, geographic heatmap (mocked), rule hit counters, FP feedback buttons, site switcher, PDF export button (jsPDF) | P1 | — |
| Phase 8 — Integration & Auth | 16-17 | Auth: JWT tokens, API key creation/deletion, per-user site management, Billing mock UI, integration guide page, inline docs | P2 | — |
| Phase 9 — Testing & Hardening | 18-19 | Full test plan execution (Section 11), OWASP ZAP scanning, dataset re-validation, FP rate measurement on test set, Redis persistence tuning, container resource limits | All | — |
| Phase 10 — Deploy & Demo | 20 | DigitalOcean deployment (2x VMs: API + DB/Redis), Caddy/Traefik reverse proxy, Let's Encrypt TLS, demo dataset loaded, dry-run script walkthrough, final presentation prep | All | — |

Total: 20 weeks (≈5 months)

# 11. Test Plan

## 11.1 Unit Tests (P2 — Backend)

| Component | Test | Expected |
| --- | --- | --- |
| Rate Limiter | Send 11 requests in 1 second | 11th returns 429 |
| Allowlist | IP 127.0.0.1 in allowlist | Bypasses all checks |
| Blocklist | IP 10.0.0.5 in blocklist | Immediately blocked |
| Rule Engine — SQLi | POST username=admin' OR 1=1-- | Score ≥ 0.7, flagged |
| Rule Engine — XSS | GET ?q=<script>alert(1)</script> | Score ≥ 0.7, flagged |
| Rule Engine — PT | GET ?file=../../../etc/passwd | Score ≥ 0.7, flagged |
| Rule Engine — BFU | 6 failed logins in 30s from same IP | Flagged |
| Rule Engine — BFP | 12 total failed logins in 30s | Flagged |
| Rule Engine — Scanner | UA = sqlmap/1.6 | Flagged |
| ML Predictor | Send CSIC 2010 normal request | Score < 0.5 |
| ML Predictor | Send CSIC 2010 anomalous request | Score ≥ 0.5 |
| Combined Score | Rule + ML weighted average | Output between 0.0–1.0 |
| Honeypot Trigger | Score ≥ 0.85 | Response = 200 + fake HTML |
| Honeypot Trigger | Score < 0.85 | Request passed through |
| Schema Validation | Insert missing expires_at | 422 error |

## 11.2 Integration Tests

| Test | Steps | Expected |
| --- | --- | --- |
| End-to-End Attack | 1) Configure SDK with API key → 2) Send SQLi → 3) Check dashboard | Attack recorded, rule hit incremented, score displayed |
| End-to-End Normal | 1) Send 200 OK requests → 2) Check dashboard | No false positives flagged |
| Rate Limit + Attack | 1) Send 20 req/s normal traffic → 2) Send 1 SQLi | SQLi flagged, rate limit not interfering |
| Dataset Retraining | 1) Add 100 labeled samples → 2) Retrain → 3) Test new sample | Model adapts to new data |
| Proxy Detection | 1) sqlmap against protected endpoint | sqlmap receives 200 OK, no real data leaked |

## 11.3 Performance Tests

| Metric | Target | Tool |
| --- | --- | --- |
| Stage 1 latency (p95) | < 2 ms | Locust + custom script |
| Stage 2 latency (p95) | < 500 ms | Locust |
| Combined (p95) | < 600 ms | Locust |
| Max throughput (no ML) | 5000 req/s | wrk / bombardier |
| Max throughput (with ML) | 500 req/s | wrk / bombardier |
| Honeypot response time | < 50 ms overhead | curl + timing |
| Concurrent WebSocket connections | 100 (stretch: 1000) | ws benchmark |

## 11.4 Attack Simulation

| Attack Tool | Target | Detection Criteria |
| --- | --- | --- |
| sqlmap (default) | /login, /search, /api/* | ≥ 80% of SQLi attempts flagged |
| XSStrike | /search?q= | ≥ 80% of XSS payloads flagged |
| dirb / gobuster | Directory fuzzing | Path traversal rule + scanner UA detection |
| hydra | /login (brute force) | BFU rule triggers within 10 attempts |
| nikto | Full scan | Scanner UA detection |
| OWASP ZAP (automated) | Full site crawl | Overall detection rate ≥ 70% |

# 12. Risks & Mitigation

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | CSIC 2010 dataset too small (36k requests) for meaningful ML | Medium | High | Augment with DVWA-generated attack traffic + synthetic normal traffic |
| R2 | FP rate exceeds 10% in demo | Medium | High | Tune rule thresholds conservatively (score ≥ 0.7 as default); add FP feedback button to let testers mark mistakes, reload model on the fly |
| R3 | Rate limiter breaks legitimate traffic (e.g., paginated API calls) | Medium | Medium | Allowlist customer IPs; configurable burst window; per-route rate limit config |
| R4 | Honeypot sends fake content to legitimate users (false trigger) | Low | High | Honeypot only activates at score ≥ 0.85 — tuning ensures only obvious attacks trigger it |
| R5 | Honeypot detectable by advanced attackers (e.g., timing side-channel) | Low | Low | Acceptable for MVP scope; document as known limitation |
| R6 | Team member leaves mid-project | Low | Medium | Cross-training during weeks 6-10; all code reviewed by ≥ 2 people |
| R7 | DigitalOcean credits insufficient | Low | Medium | Use smallest droplets ($6/mo each); Redis on same VM as DB |
| R8 | Browser CORS blocks dashboard API calls | Low | Low | FastAPI CORSMiddleware configured per-site; document in integration guide |
| R9 | Billing/stripe integration incomplete (stretch goal) | Medium | Low | Demo with "free tier" always enabled; billing UI shows static "Enterprise — Contact Sales" |
| R10 | No real-time WebSocket for dashboard (P0 claimed but may slip) | Medium | Medium | Fall back to 5-second polling via REST; document as "near real-time" |

# 13. Legal & Ethical Guidelines

- Scope limitation: Testing is limited to user's own infrastructure and explicitly authorized targets. The platform does not provide any mechanism to target third-party servers.

- Data retention: Raw request bodies stored for ≤ 24 hours for analysis, then hashed. No PII (passwords, tokens) stored in plaintext. Dashboard shows only metadata (IP, timestamp, score, rule hits).

- Dataset licensing: CSIC 2010 is publicly available for academic use. Self-generated DVWA traffic is original. No proprietary data used.

- Honeypot disclaimer: The honeypot does not capture or store attacker payloads permanently. All captured requests are logged with the same 24-hour retention policy.

- Open source compliance: All third-party libraries (FastAPI, scikit-learn, Redis-py, Jinja2, etc.) are MIT/BSD/Apache licensed. No GPL dependencies that could force source release.

- Export controls: No cryptographic export restrictions apply (TLS is handled by infrastructure layer, not application code).

# 14. Live Demo Script (5 min)

Setup (pre-demo):

- Deploy 2 VMs (API + DB/Redis) on DigitalOcean

- Load CSIC 2010 test split (90/10)

- Point a subdomain (demo.cyberguardian.io) at the API

- Open 3 browser tabs: Dashboard, Terminal (attacker VM), Integration Guide

Minute 1 — Introduction

"This is AI Cyber Guardian — a SaaS web security platform. It proxies incoming HTTP requests, runs them through a two-stage filter (rate limiter + rule engine, then ML classifier), and either passes them through, blocks them, or redirects them to a honeypot."

Minute 2 — Normal Traffic

"Let's start with normal traffic." [Run curl -X POST https://demo.cyberguardian.io/api/login -d "user=admin&pass=secret"] Show dashboard — no flags, score ≈ 0.12, request passes through.

Minute 3 — SQL Injection Attack

"Now let's simulate an attacker." [Run curl -X POST https://demo.cyberguardian.io/api/login -d "user=admin' OR 1=1--&pass=secret"] Show dashboard — SQLi rule hit, score 0.82, honeypot triggered. Show response: 200 OK with fake admin panel HTML.

Minute 4 — sqlmap Detection

"Let's try sqlmap against the same endpoint." [Run sqlmap -u "https://demo.cyberguardian.io/api/login" --data="user=admin&pass=pass" --batch] Show dashboard — multiple rule hits, scanner detection triggered, attacks absorbed by honeypot.

Minute 5 — Dashboard & PDF Export

"The dashboard shows real-time attack breakdown. Click 'Export PDF' to generate a report." Show generated PDF with attack timeline, rule hit counts, and recommendations.

# 15. Definition of Success

| Criterion | Measure | Minimum | Target |
| --- | --- | --- | --- |
| Detection Rate | % of attack payloads flagged (test set) | ≥ 70% | ≥ 85% |
| False Positive Rate | % of normal requests incorrectly flagged | ≤ 10% | ≤ 5% |
| DDoS Survival | Sustained 5000 req/s for 30s | No crash, < 10% packet loss | No crash, < 5% packet loss |
| Honeypot Effectiveness | % of captured attacks that do not reach backend | 100% | 100% |
| Dashboard Accuracy | Real-time data within 2s of event | 100% for REST | 100% for REST |
| PDF Export | Exports without error | 100% | 100% |
| Deployment | Live on DigitalOcean, HTTPS, subdomain | Working | Working with Caddy auto-renew |
| Demo | Script walkthrough completed | All 5 minutes | Smooth transitions, no stumbles |
| Team Satisfaction | Self-reported (1-5) | ≥ 3 | ≥ 4 |

# Appendix A — Technology Stack (Final)

| Layer | Technology | Justification |
| --- | --- | --- |
| API Framework | FastAPI (Python 3.11) | Async, auto-docs, good perf for ML inference |
| ML Framework | scikit-learn (Random Forest) | Fast inference, interpretable, no GPU needed |
| Honeypot Content | Jinja2 templates | Lightweight, Python-native, easy to extend |
| Database | PostgreSQL 15 (hosted) | Request logging, user/site management |
| Caching / Rate Limiting | Redis 7 | In-memory, sub-millisecond, built-in TTL |
| Frontend | React 18 + Tailwind | P1's expertise, fast prototyping |
| Charts | Chart.js + react-chartjs-2 | Lightweight, no D3 overhead |
| PDF Export | jsPDF + html2canvas | Client-side, no server overhead |
| Reverse Proxy | Caddy | Auto-TLS, easy config, static file serving |
| Deployment | Docker Compose → 2x DigitalOcean Droplets | Minimal ops overhead |
| Auth | PyJWT (HS256) | Simple, no external IdP needed |
| CI | GitHub Actions | Free tier, runs pytest + flake8 on PR |

# Appendix B — API Contract (REST)

## POST /v1/check

Request:

{ "site_id": "string (UUID)", "api_key": "string", "request": { "method": "GET|POST|PUT|DELETE", "path": "/api/login", "headers": {"User-Agent": "...", "Content-Type": "..."}, "body": "user=admin&pass=secret", "ip": "192.168.1.1" } }

Response (pass):

{ "action": "pass", "score": 0.12, "rules_triggered": [], "ml_score": 0.08, "latency_ms": 45 }

Response (block/honeypot):

{ "action": "honeypot", "score": 0.87, "rules_triggered": ["sqli", "scanner"], "ml_score": 0.91, "latency_ms": 52, "honeypot_content": "<html>...fake admin panel...</html>" }

# Appendix C — CSIC 2010 Feature Mapping

| CSIC 2010 Feature | Extracted From | Used By |
| --- | --- | --- |
| Request method | request.method | Rule Engine + ML |
| URL path | request.path | Rule Engine (path traversal) |
| Query string | request.body (parsed) | Rule Engine (SQLi, XSS) |
| User-Agent | request.headers.User-Agent | Rule Engine (scanner) |
| Content length | len(request.body) | ML feature |
| Parameter count | Count of parsed body params | ML feature |
| Parameter names | Keys in parsed body | Rule Engine (SQLi in specific fields) |
| Special chars ratio | Count of ' " -- < > % ; / total length | ML feature |
| Request body entropy | Shannon entropy of raw body | ML feature |
| Has SQL keywords | Boolean: SELECT, UNION, OR, DROP in body | Rule Engine + ML |
| Has JS/HTML tags | Boolean: <script>, <img>, onerror in body | Rule Engine + ML |
| Path depth | Count of / in path | ML feature |